Project Name: Phoenix Redevelopment Report

Date: 2025-07-15

Summary: The technical spike for the authentication service was successful, and we have a viable path forward that unblocks the development team. Dashboard wireframes were delivered and are now pending client review.

Budget: $2.6M (50% utilized)

Timeline: On Track

Scope: Unchanged.

Client Sentiment: Neutral (pending feedback on prototype)

Issues: No major issues at this time. We are monitoring engineering velocity as we work to recover the minor schedule slip from last week.

Next Steps:

* Formal review session for dashboard wireframes with client stakeholders.
* Begin front-end development based on the approved authentication workaround.